# README — NovaLend Product Owner Decision Kit

Author: Abbas Abdulsamad
Year: 2026
Project: NovaLend — FirstBank Digital Factory

## Overview

The NovaLend Product Owner Decision Kit presents a data-driven strategy for improving NovaLend's beta performance, reducing credit risk, and preparing for the six-week Central Bank of Nigeria (CBN) regulatory reporting deadline.

## Key Recommendation

The report recommends a restricted launch rather than a full-scale rollout or a complete product pause.

Key measures include:

- Reduce the maximum initial loan amount from ₦50,000 to ₦15,000.

- Strengthen credit underwriting and block high-risk Tier 4 applicants.

- Introduce mandatory automated repayment through direct debit or linked repayment methods.

- Improve the loan offer experience through flexible loan amounts and repayment tenures.

## Contents

This document covers:

- Executive summary and launch recommendation.

- Beta performance and application funnel analysis.

- Product Requirements Document (PRD) and user stories.

- Backlog prioritization using the RICE framework.

- Engineering, Risk & Compliance, and Executive stakeholder plans.

- A/B testing design for validating dynamic loan offers and automated repayment.

## Success Metrics

The principal objectives are to reduce the 30-day default rate from 14% to 5.8% or lower, increase offer acceptance among Tier 1 and Tier 2 borrowers, and achieve mandatory auto-debit enrollment at loan acceptance.

## Risk Controls

The proposed kill-switch policy requires an immediate freeze on new loan disbursements if the 14-day rolling delinquency rate exceeds 7.5% at Week 4 after restrictions, or if the CBN rejects the revised risk policy during pre-filing review.

## Intended Audience

This decision kit is intended for the Product Owner, Engineering Lead, Risk & Compliance Lead, and Executive Sponsor responsible for NovaLend's restricted launch and performance monitoring.

## Expected Outcome

A controlled, measurable launch that prioritizes portfolio quality, regulatory readiness, repayment reliability, and sustainable growth before broader market expansion.